**TASK SHEET**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Project Ref. No.** | | **Project Name:**  **Furniture Store** | **Date of Preparation** | | |
| **No** | **Task** | **Description** | **Start Date** | **Completed Date** | **Team member** |
| 1 | Task sheet | Physical Entity Relationship Diagram | 29/11/2020 | 30/11/2020 | All team member |
| 2 | Table Design |
| 3 | Website map |
| 4 | Class Diagram |
|  | **Client Website** |  |  |  |
| 5 | Login | 1/12/2020 | 5/12/2020 | NGUYỄN MINH TRUNG TRỰC |
| 6 | Register |
| 7 | Manage account (Update information + Change password) |
| 8 | Logout |
|  | **Admin Website** |  |  |  |
| 9 | Admin Login | 6/12/2020 | 10/12/2020 | NGUYỄN MINH TRUNG TRỰC |
| 10 | Manage Customers (Change status) |
| 11 | Manage account  (Update information + Change password) |
| 12 | Admin Logout |
|  | **Client Website** |  |  |  |
| 13 | Show list product, show list categories | 1/12/2020 | 3/12/2020 | LÊ GIA PHÚC |
|  | **Admin Website** |  |  |  |
| 14 | Manage Products (View, Insert, Update, Change status) | 4/12/2020 | 10/12/2020 | LÊ GIA PHÚC |
| 15 | Manage Categories  (View, Insert, Update, Change status) |
| 16 | Manage Brands (View, Insert, Update, Change status) |
| 17 | Manage Types (View, Insert, Update, Change status) |
|  | **Client Website** |  |  |  |
| 18 | Search product by name, by type, by brand, by price | 11/12/2020 | 18/12/2020 | LÊ GIA PHÚC |
| 19 | Rating for product  (By Customer) |
| 20 | Add product to wishlist |
|  | **Admin Website** |  |  |  |
| 21 | Income report by Categories | 11/12/2020 | 18/12/2020 | NGUYỄN MINH TRUNG TRỰC |
| 22 | Income report by Brands | 11/12/2020 | 18/12/2020 | LÊ GIA PHÚC |
|  | **Client Website** |  |  |  |
| 23 | Cart (Add product to cart, view cart, update quantity) | 19/12/2020 | 26/12/2020 | NGUYỄN MINH TRUNG TRỰC |
| 24 | Checkout |
|  | **Admin Website** |  |  |  |
| 25 | Manage Orders (View, Change status) | 19/12/2020 | 26/12/2020 | NGUYỄN MINH TRUNG TRỰC |